Initial Project Planning Template

| Date | 27-June-2026 |
| --- | --- |
| Team ID | SWTID-2026-2944 |
| Project Name | Smart Lender |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 2 | High | pujitha | May 25 | June5 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application | 1 | High | pujitha | June 2 | July 10 |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Skill wallet | 2 | Low | pujitha | June 6 | July 4 |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | pujitha | June 8 | July 4 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | pujitha | June 10 | July 4 |